Harlow Community Library Expansion

Steering committee - meeting minutes

Date: June 24, 2026, 4:00-5:30 PM  |  Location: Harlow Library annex, Room B  |  Recorded by: F. Delgado

Attendance

Name	Role	Present

Priya Raghunathan	Committee chair	Yes

Marcus Ellery	Library director	Yes

Joan Tibbets	Town finance office	Yes

Sam Okwuosa	Architect, Fieldstone Design	Yes

Elena Vasquez	Friends of the Library	No (excused)

Gordon Pike	Building committee liaison	Yes

Decisions

The committee approved the revised reading-room layout (option B) by a 4-1 vote, with G. Pike opposed.

The children's wing skylight is deferred to a later phase; the $92,000 allowance moves to the accessibility ramp scope.

The fundraising gala is confirmed for September 26, 2026 at the Meadowbrook Pavilion.

Discussion notes

S. Okwuosa presented the updated cost estimate of $2,340,000, up $115,000 from March, driven by masonry pricing. J. Tibbets confirmed the town match of $600,000 is in the adopted budget and that the state library grant application (round 2, up to $450,000) is due August 15. M. Ellery reported circulation is up 12 percent year over year, strengthening the grant narrative. The committee asked Fieldstone Design to bring a value-engineering list to the July meeting targeting $100,000 in reductions.

Action items

| # | Action item | Owner | Due date | Status |
| --- | --- | --- | --- | --- |
| 1 | Submit state library grant application, round 2 | M. Ellery | 2026-08-15 | In progress |
| 2 | Deliver value-engineering options list ($100k target) | S. Okwuosa | 2026-07-20 | Open |
| 3 | Confirm Meadowbrook Pavilion contract and caterer quotes | E. Vasquez | 2026-07-10 | Open |
| 4 | Update capital budget sheet with skylight deferral | J. Tibbets | 2026-07-03 | Complete |
| 5 | Post approved minutes and layout option B to town website | F. Delgado | 2026-06-30 | Complete |
| 6 | Schedule masonry contractor walkthrough of the annex wall | G. Pike | 2026-07-17 | Open |

Next meeting: July 22, 2026, 4:00 PM, Room B. Minutes approved subject to correction at the next meeting.

Fictional sample document created by DocuPipe for demonstration - www.docupipe.ai/tools/word-to-excel